Outdoor Fix — Lease to Own Platform

Milestone 4 Report — Equipment Tracking

Prepared for: Joel Stebbins    |    Prepared by: Hanzalah    |    Date: September 2, 2026

Milestone 4 is Phase 1 of equipment tracking: the simple tracking fields, the serial-number workflow, and a data model laid out so a GPS provider can be added later without rebuilding anything. Every machine is now tracked by its serial number from the moment it enters inventory to the day a customer owns it, with a full service history and a live view for the customer of the exact unit they hold. Live GPS is Phase 2 and is deliberately not built — the client supplies the provider when that phase starts.

# What was done

| Area | What was done | Status |
| --- | --- | --- |
| Serial-number inventory | Add, edit, view and remove equipment units. Search matches serial number, model or VIN. The list filters by status and reports live counts across the fleet. | Done |
| Assign to a lease | The single point where a serial number becomes tied to a customer. Assigning stamps the lease, marks the unit leased, and works out the expected ownership date from the lease term automatically. | Done |
| Release from a lease | Records what actually happened to the machine: returned, back in stock, or owned by the customer once paid off. A paid-off unit keeps its lease link so the history stays attached; a returned unit is freed for the next customer. | Done |
| Service history | A maintenance log per unit — date, work performed, and the staff member who logged it, taken from the signed-in account rather than the form. | Done |
| Customer view | Read-only, scoped through the customer's own leases: model, serial number, delivery date, expected ownership date and last service. Internal condition notes and GPS fields never leave the server. | Done |
| Permissions | Every equipment route sits behind the equipment tracking permission. Navigation on both portals is gated to match, and the API refuses the request independently of the interface. | Done |
| Data guards | Duplicate serials refused. A unit already on a lease cannot be double-assigned or have its status edited behind the workflow. A unit with lease history cannot be deleted. | Done |
| Admin screens | Equipment section with fleet counters, serial search and status filters; a unit detail page showing tracking fields, the current holder and the service log; assign and release dialogs. | Done |
| Form validation | Serial numbers, dates and notes are checked as you type and the save button stays disabled until the form is valid — the same behaviour as the customer forms, now applied across the dashboard. | Done |
| Phase 2 GPS groundwork | A GPS device field on every unit and an empty location-history table, ready to receive location pings, geofence status and tamper alerts. Nothing reads or writes them in Phase 1. | Structure only |

# Verified, not just built

Each of the following was run end to end against the live database:

•   A unit is added to inventory, assigned to a live lease, and the ownership date comes out correct from the lease term — a 24-month lease delivered 2 September 2026 returned 2 September 2028.

•   Search finds a machine by serial number alone; status filters and fleet counts match the database.

•   Duplicate serial refused; a leased unit cannot be reassigned or have its status edited behind the workflow; a unit with lease history cannot be deleted.

•   An admin limited to equipment access can do the whole job; an admin without it is refused by the API itself, not merely hidden in the interface.

•   A customer is refused on every admin route, and sees only the machine on their own lease.

•   Service records are logged against the correct unit and attributed to the signed-in staff member.

# Test access

| Role | Email | Password |
| --- | --- | --- |
| Admin | admin@outdoorfix.test | password |
| Equipment-only admin | restricted.admin@outdoorfix.test | password |
| Customer | customer@outdoorfix.test | password |

# Worth a decision

Found while testing this milestone end to end. It is not a fault in the work delivered — it is a question about how two earlier pieces should meet, and it needs your call rather than a guess.

•   The application form creates its own machine. When an application is submitted, whatever make, model and serial were typed into the form become a brand-new equipment record, instead of picking a machine out of the inventory built in this milestone. Two consequences: the fleet gradually fills with placeholder entries when the serial field is left blank, and the assign step is bypassed because the lease already has a unit attached.

•   Option A — pick from inventory. The application form offers the machines already in stock instead of typing a serial. Cleanest result: one record per real machine, and inventory always reflects reality. A little more work, as the form and the service behind it both change.

•   Option B — a swap action. The form stays as it is, and the equipment screen gains a swap action that releases the placeholder and assigns the real machine. Faster to deliver, but it leaves a manual step for staff to remember.

•   Recommendation. Option A, folded into Milestone 6 when the admin screens are being reworked anyway — no throwaway work, and staff never have to remember a cleanup step.

# Coming next, in order

| # | Milestone | What it covers |
| --- | --- | --- |
| 5 | Contracts & E-Signature | Built-in signing flow, signed agreement storage, timestamping, admin and customer downloads |
| 6 | Admin Dashboard & Roles | Full review, override, and reporting views across every module |
| 7 | Accounting Integration | QuickBooks sync for payments, deposits, and reporting |
| 8 | Testing, QA & Launch | End-to-end pass across every module, then handoff |

# Next step

Milestone 5 — Contracts & E-Signature — starts once this milestone is reviewed. The customer signs the lease agreement inside the portal instead of by email or on paper: a built-in signing flow, the signed agreement stored against the lease, a timestamp recording exactly when it was signed, and a download available to both the customer and the admin from that point on. It closes the loop that Milestones 2 to 4 opened — the lease is priced, the customer is verified, the machine is assigned, and this is the step that makes it binding.

Outdoor Fix — Lease to Own Platform · Technical build log